FOSE

Flow of Structured Event

Standard Operating Procedure  —  MVP Build

What is FOSE?

FOSE is a driver-controlled, email-native case management layer that turns scattered email trails — internal and external — into a single structured, accountable flowchart. External parties feel nothing different. Internal visibility is total.

| Aspect | Decision |
| --- | --- |
| Chart initiation | First email sent → auto-creates event |
| Chart owner | Driver (always) |
| Node creation | Driver manually |
| Branch creation | Driver manually, on forward / internal loop |
| Email medium | Existing mail — Gmail / Outlook sync |
| External parties | Email only — zero FOSE onboarding required |
| Multi-thread | Yes — one event spans multiple threads |
| Branch closure | Driver's choice |
| Pending alerts | Pending at [Name] — X days |
| Access control | Driver controls everything |

Section 1 — Skills Required

Frontend

| Skill | Proficiency Needed |
| --- | --- |
| React | Intermediate — components, hooks, state management |
| React Flow | Basic — nodes, edges, custom node rendering |
| Tailwind CSS | Basic — utility classes, responsive layout |
| REST API consumption | Intermediate — fetch, axios, error handling |

Backend

| Skill | Proficiency Needed |
| --- | --- |
| Node.js + Express | Intermediate — REST API, middleware, routing |
| PostgreSQL | Intermediate — schema design, joins, queries |
| Prisma ORM | Basic — schema definition, migrations, CRUD |
| JWT Authentication | Basic — token generation, verification, middleware |
| OAuth 2.0 | Intermediate — Gmail OAuth flow, token refresh |

Integrations

| Skill | Proficiency Needed |
| --- | --- |
| Gmail API | Intermediate — read threads, send mail, watch webhooks |
| Webhook handling | Basic — receive, verify, process incoming payloads |

Infrastructure

| Skill | Proficiency Needed |
| --- | --- |
| Docker | Basic — containerize app, docker-compose for local dev |
| Supabase | Basic — managed PostgreSQL, connection setup |
| Redis + Bull | Basic — job queue setup, scheduled jobs |
| AWS S3 | Basic — post MVP only, for attachment storage |

Section 2 — Tools & Accounts to Set Up

Before writing a single line of code, every item below must be ready.

| Tool | Purpose |
| --- | --- |
| Google Cloud Console | Gmail API credentials, OAuth 2.0 setup |
| Supabase account | Managed PostgreSQL database |
| Redis instance | Local via Docker for MVP |
| GitHub repo | Version control |
| Railway or Render account | Deployment — simple, low cost for MVP |
| Postman | API testing during development |
| Figma (optional) | UI wireframing before building |

Section 3 — Repository Structure

fose/ ├── client/ # React frontend │ ├── src/ │ │ ├── components/ # Reusable UI components │ │ ├── pages/ # Screen-level components │ │ ├── flow/ # React Flow nodes and edges │ │ ├── hooks/ # Custom React hooks │ │ ├── api/ # API call functions │ │ └── context/ # Auth and global state │ └── package.json │ ├── server/ # Node.js backend │ ├── src/ │ │ ├── routes/ # Express route handlers │ │ ├── controllers/ # Business logic │ │ ├── services/ # Gmail API, alert logic │ │ ├── middlewares/ # Auth, error handling │ │ ├── jobs/ # Bull queue jobs (alerts) │ │ └── prisma/ # Schema and migrations │ └── package.json │ ├── docker-compose.yml # Local dev environment └── README.md

Section 4 — Database Schema (Build Order)

Build each entity in the order listed. Each depends on the one above it.

Step 1 — Users

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| name | String |
| email | String — Unique |
| password | String — Bcrypt hashed |
| gmail_token | String — Encrypted at rest |
| gmail_refresh_token | String — Encrypted at rest |
| created_at | Timestamp |

Step 2 — Events

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| title | String |
| driver_id | FK → User |
| status | Enum — ACTIVE / CLOSED |
| created_at | Timestamp |
| closed_at | Timestamp — Nullable |

Step 3 — Parties

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| event_id | FK → Event |
| name | String |
| email | String |
| type | Enum — INTERNAL / EXTERNAL |
| role | Enum — DRIVER / DECISION_MAKER / PARTICIPANT |
| added_by | FK → User |

Step 4 — Branches

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| event_id | FK → Event |
| parent_branch_id | FK → Branch — Null if main branch |
| title | String |
| status | Enum — ACTIVE / CLOSED |
| created_by | FK → User |
| created_at | Timestamp |

Step 5 — Branch Party Access

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| branch_id | FK → Branch |
| party_id | FK → Party |
| granted_by | FK → User |

Step 6 — Nodes

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| branch_id | FK → Branch |
| type | Enum — EMAIL / TASK |
| title | String |
| assigned_to | FK → Party |
| status | Enum — PENDING / IN_PROGRESS / DONE |
| pending_since | Timestamp — Set when status → PENDING |
| gmail_message_id | String — From Gmail API |
| gmail_thread_id | String — From Gmail API |
| notes | Text — Driver annotations |
| created_by | FK → User |
| created_at | Timestamp |

Step 7 — Alerts

| Field | Type / Notes |
| --- | --- |
| id | UUID — Primary key |
| node_id | FK → Node |
| pending_at | FK → Party |
| days_pending | Integer — Auto-calculated |
| seen | Boolean — Default false |
| created_at | Timestamp |

Section 5 — Build Phases

Execute phases in order. Each phase has a defined exit criterion — do not move to the next phase until it is met.

PHASE 1 — Project Setup ¦ 1–2 days

☐ Initialize GitHub repository

☐ Set up monorepo structure (client + server folders)

☐ Initialize React app with Vite

☐ Initialize Node.js + Express app

☐ Set up docker-compose (PostgreSQL + Redis locally)

☐ Connect Supabase for production database

☐ Set up Prisma — connect to DB, run first migration

☐ Set up environment variables structure (.env)

☐ Basic README

Exit criteria: Both client and server run locally. DB is connected. Schema migrations work.

PHASE 2 — Authentication ¦ 2–3 days

☐ User registration endpoint

☐ Password hashing with bcrypt

☐ Login endpoint

☐ JWT token generation and verification

☐ Auth middleware — protect all routes

☐ Frontend — login and register pages

☐ Frontend — store JWT, attach to all requests

☐ Protected route wrapper in React

Exit criteria: User can register, login, and access protected pages.

PHASE 3 — Gmail OAuth Integration ¦ 3–4 days

☐ Set up Google Cloud project

☐ Enable Gmail API

☐ Create OAuth 2.0 credentials

☐ Build OAuth consent and callback flow in backend

☐ Store Gmail access token and refresh token per user (encrypted)

☐ Implement silent token refresh

☐ Frontend — Connect Gmail button and OAuth redirect

☐ Verify connection — fetch one test email to confirm

Exit criteria: Driver can connect Gmail. Tokens stored securely. Silent refresh works.

PHASE 4 — Event & Party Management ¦ 3–4 days

☐ Create event endpoint

☐ List events endpoint (dashboard data)

☐ Get single event endpoint

☐ Close event endpoint (driver only)

☐ Add party to event endpoint

☐ Assign role to party

☐ Set branch visibility for party

☐ Frontend — dashboard screen with event cards

☐ Frontend — create event flow

☐ Frontend — party management panel

Exit criteria: Driver can create events, see them on dashboard, add parties and assign roles.

PHASE 5 — Branch & Node Management ¦ 4–5 days

☐ Create main branch automatically on event creation

☐ Create sub-branch endpoint (driver only)

☐ Close branch endpoint (driver only)

☐ Create node endpoint

☐ Update node status endpoint

☐ Update node notes endpoint

☐ Get all nodes for a branch endpoint

☐ Frontend — React Flow canvas setup

☐ Frontend — render nodes and branches on canvas

☐ Frontend — node color coding by status

☐ Frontend — click node to open detail panel

☐ Frontend — create node UI

☐ Frontend — create sub-branch UI

Exit criteria: Driver can build a flowchart manually. Nodes render correctly. Status changes reflect visually.

PHASE 6 — Email Sync ¦ 5–7 days

☐ Gmail webhook (watch) setup — listen for new emails

☐ Webhook receiver endpoint in backend

☐ Thread ID matching logic — map incoming email to correct event/branch

☐ Auto-create node from incoming email

☐ Store gmail_message_id and gmail_thread_id on node

☐ Fetch full email content from Gmail API on node open

☐ Reply from FOSE — send via Gmail API using driver's account

☐ Anchor outgoing reply to current node/branch

☐ Handle edge case — external reply creates new thread

Exit criteria: Incoming emails map to nodes automatically. Driver can reply from FOSE. Email appears normally to external party.

PHASE 7 — Internal Party Access ¦ 2–3 days

☐ Internal party login (they are FOSE users)

☐ Event view for internal party — filtered by branch visibility

☐ Read-only flowchart view

☐ Their pending items highlighted

☐ Reply permitted on accessible nodes only

Exit criteria: Internal party can log in, see only permitted branches, and reply to emails.

PHASE 8 — Alerts ¦ 2–3 days

☐ Bull queue setup

☐ Scheduled job — runs every 24 hours

☐ Job logic — find all PENDING nodes, calculate days since pending_since

☐ Create or update Alert record

☐ In-app notification endpoint — fetch unseen alerts for user

☐ Frontend — alert badge on dashboard

☐ Frontend — alert detail: Pending at [Name] — X days

☐ Mark alert as seen

Exit criteria: Pending nodes trigger alerts. Driver sees 'Pending at [Name] — X days' on dashboard and event view.

PHASE 9 — QA & Stabilization ¦ 3–4 days

☐ End-to-end test — full event lifecycle

☐ Gmail token refresh edge cases

☐ Thread matching edge cases

☐ Role and visibility enforcement checks

☐ Error handling on all API endpoints

☐ Loading and empty states on frontend

☐ Basic input validation on all forms

Exit criteria: Full flow works end-to-end without errors on production environment.

PHASE 10 — Deployment ¦ 2 days

☐ Dockerize backend

☐ Deploy backend to Railway or Render

☐ Deploy frontend to Vercel

☐ Connect production Supabase database

☐ Set all production environment variables

☐ Test full flow on production environment

☐ Set up Gmail webhook for production URL

Exit criteria: Application is live, accessible, and fully functional in production.

Section 6 — Total Effort Estimate

Assumes one focused developer. Parallel frontend and backend work can compress the timeline.

| Phase | Description | Estimated Days |
| --- | --- | --- |
| Phase 1 | Project Setup | 1–2 |
| Phase 2 | Authentication | 2–3 |
| Phase 3 | Gmail OAuth Integration | 3–4 |
| Phase 4 | Event & Party Management | 3–4 |
| Phase 5 | Branch & Node Management | 4–5 |
| Phase 6 | Email Sync | 5–7 |
| Phase 7 | Internal Party Access | 2–3 |
| Phase 8 | Alerts | 2–3 |
| Phase 9 | QA & Stabilization | 3–4 |
| Phase 10 | Deployment | 2 |
| TOTAL |  | 27–37 days |

Section 7 — Critical Dependencies & Risks

| Dependency | Risk | Mitigation |
| --- | --- | --- |
| Gmail API approval | Google may require app verification for broad access | Use test accounts during dev; apply for verification early |
| Thread matching accuracy | Wrong email mapped to wrong branch | Build thread ID logic carefully; manual override option for driver |
| OAuth token security | Tokens must never be exposed | Encrypt at rest; never send to frontend |
| Webhook reliability | Gmail webhooks expire every 7 days | Auto-renewal job must be built in Phase 3 |
| External reply edge cases | Reply may break thread chain | Fallback — driver manually links unmatched emails |

Section 8 — MVP Scope

In Scope

| Feature | Why It's In |
| --- | --- |
| Email connection — Gmail only | Core mechanic; Gmail API is more straightforward to start |
| Event creation on first email | The trigger that starts everything |
| Main branch auto-created | Every event needs at least one branch |
| Manual node creation by driver | Driver builds the chart as event progresses |
| Manual sub-branch creation by driver | Internal loops must work in MVP |
| Node status — Pending / In Progress / Done | Core accountability feature |
| Pending alert — in-app only | Pending at [Name] — X days must exist from day one |
| Party management — add, assign role, set visibility | Driver control is fundamental |
| Event dashboard | Driver needs all active events at a glance |
| Event open view for internal parties | Looped-in parties must see their branches |
| Reply from within FOSE | Sent via driver's Gmail, anchored to node |
| JWT authentication | Internal user login |

Out of Scope (Post-MVP)

| Feature | Why It's Out |
| --- | --- |
| Outlook integration | Add post-MVP — Gmail alone validates the mechanic |
| Email digest alerts | In-app alerts sufficient for MVP |
| Mobile view | Desktop first |
| Advanced analytics | Not core to MVP value |
| Attachment handling | Adds complexity; not critical to validate core |
| Decision node type | Start with Email and Task nodes only |
| Branch collapse / archive UI | Manual status change sufficient for MVP |
| Real-time WebSocket updates | Polling every 30–60 seconds sufficient for MVP |

FOSE SOP — End of Document